Glossary:

MVP: minimal viable product
ARTA: shorthand for the risk mitigation strategies
PSI: potentially shippable increment
Feature: same as backlog item
Product backlog item: a planned feature
Sprint backlog item: a feature being worked on in a past or current sprint
DoD: definition of done: a measure of implementation quality has all the features previously agreed upon been implemented + tested + are they working without errors.
Skateboard: Proof of concept version demonstrating viability of a complete project.
Wheel: Proof of concept of a (small) part of the project, parts of which are thus unimplemented. This must be individually testable and runnable.
CR: code review
RA: risk assesment
RMP: Risk mitigation plan

Capstone Assignment 1

Submit this form as a MS Word docx file to Amathuba.
Also check it in to your Gitlab repo as a MS word docx file, so that team members, tutors, and clients have access to it.

| Initial project plan [10% of total mark] Do not edit this document after submission to Amathuba |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project name: |  |  |  |  |  |
| Team nickname | West Coast Vikings |  |  |  |  |
| Team names (first/last) | Suhayl |  | Adriaan |  | Isa |
|  | Khoodoruth |  | Hiemstra |  | Deshmukh |
| Student numbers | KHDSUH001 |  | HMSADR001 |  | DSHMUH001 |
| Project description 1 or 2 lines | This project is an interactive, web-based educational tool designed to prove or disprove satisfiability of logical formulas and visualize resolution. |  |  |  |  |
| Planned programming language(s) | Python, React |  |  |  |  |
| Git url | https://gitlab.cs.uct.ac.za/hmsadr001/resvis-west-coast-vikings |  |  |  |  |
| Sprint length | 2 weeks |  |  |  |  |
| Describe non-backlog/non-coding work (filling in forms is not 'work') |  |  |  |  |  |
| Work item 1 | Use case narrative and diagram |  |  |  |  |
| Person responsible | Adriaan |  |  |  |  |
| This is a diagram representing users and their interaction with our system for different use cases. |  |  |  |  |  |
| Work item 2 | Analysis Class Diagram |  |  |  |  |
| Person responsible | Suhayl |  |  |  |  |
| This is a diagram showing the different classes and objects in our system and how they’ll be interacting in our system. |  |  |  |  |  |
| Work item 3 | Sequence diagram |  |  |  |  |
| Person responsible | Suhayl |  |  |  |  |
|  | This diagram shows the sequence of actions and function calls for a specific use case. |  |  |  |  |
| Work item 4 | Project scope |  |  |  |  |
| Person responsible | Adriaan |  |  |  |  |
|  | This is a list of the backlog items and a description of the functionality that will be achieved by the project |  |  |  |  |
| Work item 5 | testing plan |  |  |  |  |
| Person responsible | Isa |  |  |  |  |
| A plan of how we will test each one of our backlog items. |  |  |  |  |  |
| Risk analysis |  |  |  |  |  |
| Describe Risk 1 | Team member is unavailable due to illness, etc. do not remove or alter this risk. |  |  |  |  |
| Likelihood | Likely | Impact |  | Cheap |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | - No single person is the only expert on a particular subsection of the project. - All work is uploaded to the shared GitLab repository and is merged often so partly finished work is never stranded on a member’s local computer. - Pair programming can be used to spread knowledge across the team, reducing the impact on individual team members. - Good documentation and instructions so another member can take over an item easily without a hand-over meeting - Some slack is planned into the sprint so that the deadline does not need to be moved. |  |  |  |  |
| Describe Risk 2 | Security of the public web interface. The API accepts user input text from the browser so it is exposed to injection into the parser and possible malicious attacks. |  |  |  |  |
| Likelihood | unlikely | Impact |  | High |  |
| ARTA strategy | Transfer |  |  |  |  |
| Mitigations | - Deploy the application on a reputable cloud-hosted platform that provides infrastructure security. - Host the website with a reputable web hosting provider that is responsible for server security, operating system updates and infrastructure maintenance. - Use HTTPS certificates provided and managed by the web hosting provider or Cloudflare. |  |  |  |  |
| Describe Risk 3 | There is uncertainty with the requirements as the client has stated that there is no agreed domain-specific language for writing the facts and no agreed way of visualizing the algorithm. As a result, the parser could be incompatible with the format of the knowledge base and the visualization process could be below expectations and have to be redone. |  |  |  |  |
| Likelihood | Likely | Impact |  | Cheap |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | - Collect a sufficient amount of knowledge bases and worked examples from the client and treat them as the parser’s acceptance test set. - Develop a prototype mockup of the visualization result and have it reviewed by the client before committing to writing major front-end code. - Ensure the client sees a running increment at the end of every sprint instead of at the end of the project to clear up misunderstandings early. - The parser and CNF converter should be coded behind a stable interface to allow later change without affecting the whole back-end. |  |  |  |  |
| Describe Risk 4 | Loss of work and progress from a single point of failure, for example, hardware failure or an unrecoverable repo state that has no redundancy behind it. |  |  |  |  |
| Likelihood | Unlikely | Impact |  | Expensive |  |
| ARTA strategy | Transfer |  |  |  |  |
| Mitigations | - Store project files in a cloud storage such as OneDrive or Google Drive instead of relying solely on personal devices. - Host the Git repository on GitLab so repository availability is managed by GitLab rather than the team. - Make frequent commits to Git for every small change and branch accordingly. (This is a strategy to reduce impact however it is a good additional mitigation strategy to insure our work up to some point) |  |  |  |  |
| Describe Risk 5 | Performance issues that can arise with resolution and visualization when processing moderately sized knowledge bases can cause the browser to hang as the trace becomes too large to render. The render might also become too cluttered which can cause difficulty to comprehend. |  |  |  |  |
| Likelihood | Likely | Impact |  | Cheap |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | - Clauses unrelated to goal should not be resolved blindly. - The resolution process is bounded by a configurable step and time limit and the API returns an error message instead of hanging. - The front-end visualization draws the derivation incrementally and lets the user collapse/expand so the result remains readable. |  |  |  |  |
| Project backlog items |  |  |  |  |  |
| Add as many backlog items as needed |  |  |  |  |  |
| Backlog item 1 |  |  |  |  |  |
| Name | UI |  |  |  |  |
| Description | As a user I would like a simple interface where I can enter my knowledge base, my clause and see the output of the resolution process. I should be able to make a project to work in and I should be able to enter my proposition via my keyboard and a pallet with symbols and words as buttons to help me contruct my clause |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Suhayl |  |  |  |  |
| Estimated time | 3 days |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | The interface allows the user to upload or input their knowledge base and clause as well as a place to display the output of the resolution process |  |  |  |  |
| Test cases | Input knowledge base by typing, input knowledge base by uploading, input clause using pallet buttons and keyboard. View mock resolution output |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 2 |  |  |  |  |  |
| Name | Knowledge Base parser |  |  |  |  |
| Description | As a developer I would like a parser that converts my Knowledge Base into clause form |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Adriaan |  |  |  |  |
| Estimated time | 3 days |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | The parser successfully converts the Knowledge Base into clause form and displays it in the console. |  |  |  |  |
| Test cases | Input knowledge base, run parser, compare clause form output to knowledge base facts |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 3 |  |  |  |  |  |
| Name | CNF converter |  |  |  |  |
| Description | As a developer I would like the clause form output from the parser to be converted into CNF so that I can run a resolution algorithm on it. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main Developer | Isa |  |  |  |  |
| Estimated time | 5 days |  |  |  |  |
| Acceptance Criteria (DoD) |  |  |  |  |  |
| Functionality | The converter successfully converts the clause form output from the parser into CNF and logs it to the console or displays it on the screen, doing the same for the clause the user entered to be resolved. |  |  |  |  |
| Test cases | Upload Clause form Parser output to CNF converter. Check that the CNF is logged correctly to the console. Check that the CNF matches the clause form Knowledge Base and entered clause. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client |  |  |  |  |  |
| Backlog item 4 |  |  |  |  |  |
| Name | Resolution step visualiser |  |  |  |  |
| Description | As a user I would like an interface in which to see each step taken in the algorithm displayed in such a way that I can step forwards and backwards through each comparison made by the algorithm. If the clause is not satisfiable I would like to see which clause comparison proved my proposition unsatisfiable highlighted in red. At the end of the interface, I would like to see the conclusion of the resolution algorithm |  |  |  |  |
| Priority | Low |  |  |  |  |
| Main Developer | Adriaan |  |  |  |  |
| Estimated time | 1.5 weeks |  |  |  |  |
| Acceptance Criteria (DoD) |  |  |  |  |  |
| Functionality | The interface displays all steps taken by the algorithm to reach the conclusion. It allows the user to step forwards and backwards through the comparisons with the disproving comparison highlighted in red. |  |  |  |  |
| Test cases | View the interface after running the algorithm. Check the steps are correct compared to the algorithm output. Step forward through the interface, step backwards, view conclusion, if unsatisfiable view critical step highlighted in red. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client |  |  |  |  |  |
| Backlog item 5 |  |  |  |  |  |
| Name | Resolution algorithm |  |  |  |  |
| Description | As a developer I would like a priority based resolution algorithm that uses the user’s added clause to determine satisfiability by looking for contradictions in order of clauses that are linked closer to the user’s added clause. For example clauses in the knowledge base that contain elements form the users clause will be checked first, clauses from the knowledge base that reference elements from the users clause second etc. |  |  |  |  |
| Priority | Medium |  |  |  |  |
| Main developer | Isa |  |  |  |  |
| Estimated time | 4 days |  |  |  |  |
| Acceptance criteria |  |  |  |  |  |
| Functionality | The algorithm can be run on CNF, verifying satisfiability and logging each comparison it makes to the console for the developer to see |  |  |  |  |
| Test cases | Run the algorithm on a CNF output and check each step as well as the final resolution. Then run through the resolution by hand and see if the two results are the same. Compare against multiple CNF outputs |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Client signature |  |  |  |  |  |
| Backlog item 6 |  |  |  |  |  |
| Name | Enhance UX |  |  |  |  |
| Description | As a user I would like the UI/UX to be slick beautiful and intuitive. Page transitions should be smooth animations, the color pallet of the UI should be pleasant and coherent. The design should guide me through the app in an intuitive manner. |  |  |  |  |
| priority | Low |  |  |  |  |
| Main developer | Suhayl |  |  |  |  |
| Estimated time | A week |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | The UI/UX guides the user through the resolution process in an intuitive manner, the app makes use of animations, a pleasant color scheme and transitions from state to state smothly |  |  |  |  |
| Test cases | End to end test and UAT |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Client signature |  |  |  |  |  |
| Backlog item 7 |  |  |  |  |  |
| Name | Reusable API |  |  |  |  |
| Description | As a developer I would like a reusable API that links the front and backend of the app so that the results of the algorithm and CNF converter in the backend are displayed correctly in the frontend. The API should also be able to work on multiple front ends |  |  |  |  |
| priority | High |  |  |  |  |
| Main developer | Adriaan |  |  |  |  |
| Estimated time | 1 week |  |  |  |  |
| Acceptance criteria |  |  |  |  |  |
| Functionality | The API should link the front and backend of the app and be transferrable to different frontends created by different teams |  |  |  |  |
| Test cases | Connect front end to backend and see if results from the CNF converter and resolution algorithm are displayed correctly and timely on the frontend. Test API on another teams frontend to see if it is reusable. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Client signature |  |  |  |  |  |
| GenAI declaration |  |  |  |  |  |
| Did you use GenAI | No |  |  |  |  |
| Describe use | Did not use it directly for anything in this form, when we got confirmation of the project we had, some of us used genAI to explain certain parts of the project such as Conjunctive Normal Form, but nothing to do with AI was used to fill in this form. |  |  |  |  |
| Add any diagrams or analysis as requested by your client e.g.: entity-relationship diagram for a database application or: data flow diagram for a data-oriented-application |  |  |  |  |  |
| Add any citations as needed |  |  |  |  |  |